## Slide 1: “THE LAST BORN: REVOLUTIONISING FASHION THROUGH PERSONALISED SHOPPING"
PROJECT DESIGNATOR : DR CHARLES CLARKE
STUDENT NAME: UCHECHUKWU G ANINTA
STUDENT ID :ANI22512677
DATE:28/10/2024

## Slide 2: PROBLEM TO BE ADDRESSED , IMPORTANCE AND BENEFICIARIES
PROBLEM: Current online fashion retail lacks personalization, offering generic recommendations that don't cater to individual styles and preferences. Shoppers struggle to find clothing that fits their unique tastes, leading to frustration and an overwhelming shopping experience. The absence of features like virtual try-ons and accurate size recommendations increases product returns and lowers customer satisfaction, resulting in missed opportunities for retailers to build customer loyalty/satisfaction. In essence "Many users face challenges in finding clothing that fits their style, size, and budget efficiently. The existing solutions lack personalization and seamless user experience."
IMPORTANCE: Addressing this issue is crucial because personalized shopping experiences can significantly enhance customer satisfaction, drive engagement, and increase conversion rates. By creating a more tailored approach, retailers can reduce return rates, foster brand loyalty, and improve customer retention, ultimately leading to increased sales and a more sustainable business model.
BENEFICIARIES:
Consumers: They benefit from a more satisfying shopping experience, with clothing recommendations that better match their styles and preferences.
Retailers: By implementing personalized features, retailers can improve customer engagement, reduce returns, and increase sales through better-targeted marketing strategies.
Fashion Brands: Enhanced connections with consumers allow brands to receive valuable feedback and insights into customer preferences, helping them develop products that meet market demands.

## Slide 3: PROJECT AIMS AND OBJECTIVES
AIMS:
To create a personalized, innovative fashion shopping platform that enhances the user experience by offering tailored recommendations, virtual try-ons, interactive shopping features and to promote easy navigation and selection.
OBJECTIVES:
Develop a Personalized Recommendation System: Create an AI-driven recommendation engine that learns from user preferences, browsing history, and past purchases to suggest clothing items that match individual tastes, styles, and size preferences. This ensures that each user receives tailored recommendations that make shopping easier and more enjoyable.
Integrate Interactive Features Like Virtual Try-Ons or 360° Clothing Preview : Enhance user engagement by implementing augmented reality (AR) technology for virtual try-ons. This feature allows users to visualize how items might look on them, leading to more confident purchasing decisions and a more immersive shopping experience.
Build a Scalable, Secure Platform with E-Commerce Functionality: Design a robust platform that supports seamless e-commerce operations, including secure payment processing, product listings, user profiles, and shopping carts. Ensuring scalability and security enables the platform to handle growing user numbers and protects customer data.
Reduce Product Returns by Improving Fit and Style Accuracy: Utilise data on user body types, fit preferences, and style to enhance the accuracy of product sizing and recommendations. This helps minimize returns due to fit or style mismatches, leading to higher customer satisfaction and reduced logistical costs for retailers.
Implement AI Recommendations Based on User Preferences: Develop an algorithm that analyzses user preferences to recommend clothing items. Track and improve recommendation accuracy through user feedback to ensure relevance and usefulness

## Slide 4: PROJECT TIMELINE (MILESTONES)
Month 1 (October - November 2024): Initial Research and Planning
Conduct thorough market research and competitor analysis.
Define project requirements, objectives, and initial design concepts.
Complete the project proposal presentation and submit it on 28th October 2024.
Month 2-3 (December 2024 - January 2025): Front-End and Back-End Development
Develop the platform’s UI/UX, focusing on user-friendly and engaging designs.
Build essential back-end systems, including user authentication, database setup, and catalog organization.
Mid-Project Review on 16th December 2024 to present progress.
Month 4 (February 2025): Feature Integration
Integrate AI-driven recommendation systems, virtual try-on features, and the clothing catalog.
Prepare for the exhibition and artefact demonstration in March.
Month 5 (March 2025): Testing and Feedback Gathering
Conduct user testing sessions, gather feedback, and make improvements.
Exhibit at the project exhibition and demonstrate the artefact on 24th March 2025.
Month 6 (April 2025): Final Product Launch and Project Submission
Submit the project report by 31st March 2025.
Conduct the final viva and artefact demonstration (7th-14th April 2025).
Submit the screencast of the project on 14th April 2025, completing all final project requirements.

## Slide 5: INDICATIVE RESOURCES AND TECHNOLOGIES
Resources Needed:
Software:
  Front-End Development: React or Vue.js for a responsive user interface.
  Back-End Development: Node.js or Django for server-side functionality.
  Database: MySQL or MongoDB for managing user data and product information.
Hardware:
  Development devices: Laptops or PCs for coding and design.
  Testing devices: A variety of mobile devices and tablets for cross-platform compatibility testing.
Cloud Services:
  Hosting: AWS or Azure for deploying the application and ensuring scalability.
  Storage: Use cloud storage solutions (e.g., AWS S3) for images and user-uploaded content.
Technologies:
Machine Learning/AI:
  Implementation of AI algorithms for personalized recommendations based on user behavior and preferences.
Augmented Reality:
  Integration of AR technology for virtual try-ons, enhancing user experience by allowing customers to visualize how clothing will fit them.
E-Commerce Integration:
  Payment gateways (e.g., Stripe, PayPal) for secure transactions.
  Shopping cart systems for smooth purchasing processes.